LaneWay

Remaining Roadmap  ·  2026

Updated after delivery of v8.5  —  What comes next

This document reflects the state of LaneWay as of v8.5 and lays out the remaining feature work in priority order. Items already delivered are listed for completeness. All remaining work is re-prioritised based on real usage feedback gathered during the v8.x development cycle.

# 1.  What Was Built  (v6 → v8.5)

The following features were delivered since the original roadmap was written. All are production-ready in the current build.

| Version | Delivered |
| --- | --- |
| v6 / v7 | Lane-based segment layout · independent bar heights · collapsible segment cards · segment hover tooltip · phase progress roll-up (weighted avg) · undo/redo 40 states · milestone shapes (9 types) · connector line: thickness, colour, dash style · milestone label orbit with 15° snapping · dark/light theme toggle · stats bar · keyboard shortcuts (Esc, Del, Ctrl+D, arrows) · zoom (horizontal only) · vertical zoom removed |
| v8 / v8.1 | Multi-plan tabs with independent timeline settings · tab create / rename / delete / duplicate · Move or Copy project between tabs (row button + drawer) · demo data split across two tabs on first load · clear canvas resets to empty blank state |
| Phase 1 | Full-timeline PNG export at 1×/2×/3× · Copy image to clipboard · white / dark / transparent background toggle |
| Phase 2 | Export region selector (full / visible / date range with month pickers) · SVG export · CSS print stylesheet · include/exclude legend and header bands toggles · Export/Print modal redesigned (wider, better contrast) |
| Phase 2a | Multi-plan tabs (promoted from Phase 4) — see v8 above |
| Phase 3 | Plan stats bar (projects / phases / segments / milestones / span / biz days / overall %) · Phase progress roll-up bar in task list · Keyboard shortcuts · Dark / Light theme toggle |
| v8.5 | Double-click on any column edge to reset to default width · horizontal-only zoom (vertical zoom variables removed) |

# 2.  Remaining Features  —  Priority Order

Features are ordered by priority within each phase. Effort: S = ≤1 day, M = 1–3 days, L = 3–7 days. Value rated 1–5 stars.

| Phase | Feature | Effort | Value | Notes |
| --- | --- | --- | --- | --- |
| P3 | Dependency Arrows Draw finish-to-start or start-to-start arrows between segments across phases. The most-requested PM feature. | L | ★★★★★ | SVG overlay. New data field deps[]. Highest value remaining item. |
| P3 | Shareable URL Encode full plan as LZ-compressed base64 hash in URL. Share with one link, no server needed. | M | ★★★★☆ | LZ-string from cdnjs. URL length may limit very large plans. |
| P3 | SVG Export (Full Vector) Re-serialise Gantt as true vector SVG primitives — not embedded raster. Stays crisp at any size. | L | ★★★★☆ | Significant effort. Bars + headers + milestones all need SVG equivalents. |
| P4 | Critical Path Highlight Auto-compute and highlight the longest path through dependency arrows. Colour-coded overlay. | M | ★★★★☆ | Requires dependency arrows first. Topological sort algorithm. |
| P4 | Baseline / Snapshot Save a "baseline" snapshot of dates and compare against current with drift indicators. | M | ★★★★☆ | Store baseline in plan data. Visual delta markers on bars. |
| P4 | Resource / Person View Toggle to show rows grouped by assignee (from segment labels) rather than by phase. | L | ★★★☆☆ | Parse assignee from label or add explicit field. New row grouping logic. |
| P4 | Today Line Enhancements Extend today vertical line across all rows with a date label pinned to the header. Currently only highlights the column. | S | ★★★☆☆ | CSS + SVG overlay adjustment. Quick win. |
| P4 | Milestone Linking Link a milestone to a specific segment end date — milestone auto-moves when segment is dragged. | M | ★★★★☆ | Extend existing snapPhase mechanism. Store link in milestone data. |
| P5 | Recurring Segments Mark a segment as recurring (weekly/sprint/monthly) and auto-generate repeating instances. | L | ★★★☆☆ | New segment type. Requires bulk creation and management UI. |
| P5 | Plan Health Score Auto-generate a health indicator based on % complete vs elapsed time vs milestones passed. | M | ★★★☆☆ | Computed from existing data. Visual RAG indicator in stats bar. |
| P5 | Embed / iframe Mode A compact read-only rendering mode for embedding in Confluence, Notion or a web page. | M | ★★★☆☆ | URL param ?embed=1 hides toolbar and drawer, shows read-only grid. |
| P5 | Colour Themes / Custom Palette User-defined colour palette for phases, saved per plan. | S | ★★★☆☆ | Extend CSS variable system. Store palette in plan data. |
| P5 | Plan Notes Panel A collapsible free-text notes pane per plan — meeting notes, decisions, assumptions. | S | ★★★☆☆ | Add notes field to plan root. Simple textarea in a slide-out. |

# 3.  Revised Delivery Plan

| Phase | Focus & Scope | Indicative Timeline |
| --- | --- | --- |
| Phase 3 | Core Planning Intelligence | Weeks 1 – 3 |
|  | - Dependency arrows (highest value remaining item) - Shareable URL via hash-encoded compressed state - Today line extended across all rows with label - Milestone linking to segment end dates | Outcome: LaneWay becomes a proper project planning tool, not just a Gantt viewer. Plans are shareable by URL. |
| Phase 4 | Advanced Views & Analysis | Weeks 4 – 6 |
|  | - Critical path highlighting (builds on dependency arrows) - Baseline / snapshot comparison with drift indicators - Resource / person view (group rows by assignee) - True vector SVG export (if scoped) | Outcome: Power-user features that differentiate LaneWay from simple timeline tools. Baseline comparison is particularly valuable for retrospectives. |
| Phase 5 | Polish, Embedding & Distribution | Weeks 7 – 10 |
|  | - Embed / iframe mode for Confluence & Notion - Plan health score (RAG indicator in stats bar) - Custom colour themes / palette saved per plan - Plan notes panel (free-text per plan) - Recurring segments (sprint / monthly cadence) | Outcome: LaneWay is distributable and embeddable. Teams can embed live-updating plans directly in their wikis without downloading or hosting anything. |

# 4.  Revised Effort Estimates

All estimates assume one developer with full codebase familiarity. Remaining work only.

| Feature | Optimistic | Realistic | Phase | Status |
| --- | --- | --- | --- | --- |
| Dependency Arrows | 3d | 7d | P3 | Remaining |
| Shareable URL | 0.5d | 1.5d | P3 | Remaining |
| SVG Export (full vector) | 3d | 5d | P3 | Remaining |
| Today line enhancements | 0.25d | 0.5d | P3 | Remaining |
| Milestone linking | 0.5d | 1.5d | P3 | Remaining |
| Critical path highlight | 1d | 2d | P4 | Remaining |
| Baseline / snapshot | 1d | 2.5d | P4 | Remaining |
| Resource / person view | 2d | 4d | P4 | Remaining |
| Embed / iframe mode | 0.5d | 1.5d | P5 | Remaining |
| Plan health score | 0.5d | 1d | P5 | Remaining |
| Custom colour themes | 0.25d | 0.5d | P5 | Remaining |
| Plan notes panel | 0.25d | 0.5d | P5 | Remaining |
| Recurring segments | 2d | 4d | P5 | Remaining |
| TOTAL REMAINING | ~15d | ~32d |  |  |

# 5.  Next Step Recommendation

Start Phase 3 with Dependency Arrows. This is the single highest-value remaining feature. Everything else in Phase 3 (Shareable URL, Today line, Milestone linking) is incremental polish by comparison. Dependency arrows transform LaneWay from a beautiful timeline viewer into an actual planning tool — the difference between showing a plan and reasoning about it. Technically: add a deps[] array to each segment storing {fromSegId, type: "FS"¦"SS"¦"FF"¦"SF"}. Render as SVG arrows in the milestone overlay layer (z-index already established). The critical path highlight in Phase 4 is a direct extension — no data model changes needed. Shareable URL should follow immediately — it is a 1–2 day effort with very high sharing value. LZ-string is available on cdnjs, consistent with the no-build-step constraint.

# Appendix — Changes from Original Roadmap

The following items from the original roadmap were re-ordered or superseded:

| Original Item | Original Phase | Actual Outcome |
| --- | --- | --- |
| Multi-plan Tabs | Phase 4 (Weeks 8–12) | Promoted to Phase 2a — delivered in v8.0 after user feedback identified timeline width independence as critical. |
| Dependency Arrows | Phase 4 | Moved to Phase 3 (next immediate priority) — the single most impactful remaining feature. |
| SVG Export | Phase 2 (scoping) | Full vector SVG deferred to Phase 3; Phase 2 delivered raster-embedded SVG as an intermediate step. |
| Vertical zoom scaling | Phase 3 UX | Removed entirely in v8.4 based on user feedback. Horizontal-only zoom is cleaner and less confusing. |
| Dark/Light theme toggle | Phase 3 | Delivered in v7 as part of Phase 3 bundle. |
| Keyboard shortcuts | Phase 3 | Delivered in v7. Esc, Del, Ctrl+D, arrow nudge all implemented. |
| Phase progress roll-up | Phase 3 | Delivered in v7 as weighted duration average shown as mini progress bar in task list. |